Integration Mapping Review – Internal Documentation

Contact addresses:
Gmail: matt.fsliger@gmail.com 
Telegram: @bestmart721
Discord: @bestmart.tech

Project: Shopify to NetSuite Integration
Client: MeatEater (Brands: Phelps Game Calls, FHF Gear, etc.)
Tools Involved:

- Celigo Integration App (Shopify <> NetSuite)

- Google Workspace (Docs, Sheets)

- NetSuite (Admin Access)

- LastPass (Credential Sharing)

Objective

Ensure accurate and consistent integration mapping across four storefronts (Shopify stores) using the Celigo integration app. Phelps Game Calls is the primary store, and its configuration serves as the template for the other three stores.

Background

- The integration is Shopify <> NetSuite, built using Celigo’s pre-configured integration app.

- The app is locked down: no snapshotting or cloning features.

- Clients requested integration be done directly in production (not ideal), which created constraints.

- Manual mapping between storefronts is necessary.

Current State

- Phelps Game Calls is the reference (Store 1 - complete).

- FHF Gear (Store 2) has mappings copied over manually by Jeff.

- Stores 3 and 4 are pending replication and review.

- Client believes integration is “99% complete,” but QA is ongoing.

- There were past issues with Celigo mappings showing incorrect icons and inconsistent filter behavior.

Your Responsibilities

- Review mappings between Phelps Game Calls (Store 1) and FHF Gear (Store 2).

- Use two-monitor side-by-side comparison.

- Verify:

  - Field mappings

  - Filters

  - Saved searches

  - Lookup tables

  - Flow steps and internal settings

  - Store-specific variables like store IDs

- Identify anomalies or mismatches.

- Start developing a checklist organically during review work.

Goals

- Validate correctness of mappings in Store 2 (FHF Gear).

- Prepare for consistent and error-free replication to Stores 3 and 4.

- Create or evolve a mapping QA checklist to standardize the validation process.

- Avoid delaying planned Tuesday launch, if feasible.

Checklist Creation Strategy

- Instead of building a full checklist upfront, You will document verification steps as he reviews each integration flow.

- This “grow-as-you-go” checklist approach will ensure real-world relevance and practicality.

Example Checklist Items (To Evolve Further):

- Confirm all field mappings match between stores

- Verify filters are identical and applied to correct steps

- Review saved searches in each flow step

- Check for bugs or Celigo inconsistencies (e.g., double mapping icons, misapplied lookups)

- Validate dynamic/static lookup tables

- Compare NetSuite flow configurations

- Ensure store IDs and custom settings are correctly updated

Access Requirements

| Platform | Access Level | Notes |
| --- | --- | --- |
| Celigo | Read-Only | I will provide remote desktop for access |
| NetSuite | Admin-level | I will provide remote desktop for access |
| Google Drive | Shared Folder | I will provide remote desktop for access |

Immediate Next Steps

- 🗓️ Begin review on Thursday.

Special Considerations

- Store-specific configuration like store IDs must be verified individually.

- Celigo has previously shown mapping UI bugs — visual inspection is critical.

- Be mindful of limitations in the integration app (e.g., lack of export/clone).

- Client is sensitive to access permissions, so read-only access is preferred initially.