Statement of Work (SOW) - Custom Report Builder for Dashboard.JSJDMedia.com

1. Project Overview

JSJD Media is developing a custom report builder within Dashboard.JSJDMedia.com, a platform powered by Laravel Nova and Livewire. The report builder will seamlessly integrate with Salesforce CRM to enable users to build and customize reports dynamically. The backend will be hosted on AWS, and the repository will be managed via GitHub.

This report builder must be fully interactive and customizable, allowing users to:

- Select and add Salesforce objects to reports.

- Choose specific fields from those objects to include in the report.

- Apply filters on any available field.

- Customize output formats (e.g., percentages, decimals, currency).

- Implement custom logic and formulas to create calculated values.

- Organize reports using a folder structure with permission-based access.

- View reports within the dashboard and export them in CSV, Excel, and PDF formats.

2. Scope of Work

The developer will be responsible for designing and implementing the backend architecture and logic of the report builder, ensuring seamless communication with Salesforce, Laravel Nova, and AWS services.

2.1 Data Source & Integration

- Establish secure API connections to Salesforce CRM.

- Ensure API calls are optimized for performance, considering Salesforce API rate limits.

- Implement an object and field selection system that dynamically retrieves available data structures from Salesforce.

- Store selected configurations in a MySQL database for reuse and performance optimization.

2.2 Report Customization Features

- Implement a real-time interactive report builder that allows users to:

  - Select Salesforce objects to include in a report.

  - Choose specific fields from selected objects.

  - Define and apply filters on any report field.

  - Customize column output types (e.g., currency, percentage, decimal, date).

  - Add custom logic, formulas, and cross-object calculations.

  - Adjust sorting and grouping options.

2.3 Report Viewing & Exporting

- Develop an intuitive front-end interface where users can view reports.

- Ensure reports are displayed dynamically with pagination and sorting options.

- Provide an export functionality supporting:

  - CSV, Excel, and PDF formats.

  - Custom file naming conventions.

  - Date range filters for exportable reports.

2.4 Report Organization & Permissions

- Implement a folder-based structure for saving reports.

- Assign role-based access controls to reports and folders:

  - Administrator – Full access, can manage reports and permissions.

  - Manager – Can create, edit, and share reports.

  - Employee – Can view and export reports.

  - Partner – Limited access to assigned reports.

  - Advertiser – View-only access to specific reports.

- Ensure that permissions are enforced at both the database and application levels.

2.5 User Interface (UI/UX) Requirements

- Implement a drag-and-drop or checkbox-based field selection UI.

- Use Livewire to enable dynamic, real-time updates without requiring full page reloads.

- Ensure the UI is clean, modern, and responsive for use on both desktop and mobile devices.

- Provide tooltips, inline help, and user-friendly error messages for better usability.

2.6 Backend & Infrastructure

- Develop backend logic within Laravel Nova.

- Implement database indexing and caching mechanisms to improve performance.

- Utilize AWS services for scalability and performance optimization.

- Store report configurations in a MySQL database, with efficient indexing for fast retrieval.

- Use GitHub for version control, following best practices for branching, pull requests, and code reviews.

2.7 Testing & Quality Assurance

- Implement unit tests and integration tests to validate functionality.

- Conduct load testing to ensure the system can handle large data sets.

- Implement error handling and logging for debugging and troubleshooting.

- Ensure API request/response handling adheres to security best practices.

2.8 Deployment & Documentation

- Deploy a staging environment for testing before production release.

- Provide developer documentation detailing API interactions, system architecture, and database schema.

- Ensure smooth migration to production with minimal downtime.

3. Deliverables

The developer must deliver the following:

- Salesforce API Integration – Fully functional data connection with object and field retrieval.

- Customizable Report Builder – Interactive UI with field selection, filters, and logic customization.

- Role-Based Access Control & Folder Management – Secure report access control system.

- Export Functionality – CSV, Excel, and PDF export options.

- Optimized Backend Architecture – Laravel Nova-based system with caching and indexing.

- Testing & Documentation – Unit tests, QA procedures, and API documentation.

- Production-Ready Deployment – Fully tested and deployable to AWS production environment.

4. Project Timeline & Milestones

| Milestone | Deliverable | Estimated Completion |
| --- | --- | --- |
| Phase 1 | Salesforce API Integration & Data Retrieval | 2 Weeks |
| Phase 2 | Report Builder UI & Field Selection | 4 Weeks |
| Phase 3 | Filtering, Custom Logic & Export Features | 6 Weeks |
| Phase 4 | Folder Organization & Role-Based Access | 8 Weeks |
| Phase 5 | Testing, Bug Fixes & Performance Optimization | 10 Weeks |
| Phase 6 | Staging Deployment & User Acceptance Testing | 12 Weeks |
| Phase 7 | Production Deployment & Final Documentation | 14 Weeks |

5. Access & Credentials

- Developer will have access to a staging environment for testing.

- Developer will be granted access to the GitHub repository.

- Secure AWS access will be provided for development and deployment.

- Salesforce API credentials will be shared securely for integration work.

6. Payment & Budget Considerations

- Payment structure: Milestone-based payments, released upon completion of each phase.

- Budget will be finalized based on complexity and estimated development hours.

7. Acceptance Criteria

- The report builder must be fully functional, interactive, and customizable.

- Users must be able to select objects and fields, apply filters, and export reports.

- All permissions, role-based access, and folder structures must be properly implemented.

- The system must be secure, optimized, and well-documented.

- Final deployment must ensure zero data loss or downtime.

8. Contact Information

- Project Owner: Mike Jones, Director of Sales & Publishing Operations

- Company: JSJD Media, LLC

- Email: mjones@associationrevenuepartners.com

- Phone: 214.396.9936